# Project Development Plan

This is detailed project development plan and module description for the LogSabha App, based on provided requirements pdf file.

The development will follow an Agile methodology (Scrum/Kanban) to allow for flexibility and iterative delivery. Each phase will involve multiple sprints.

# Executive Summary

We propose to develop a secure, multilingual Web and Mobile platform that empowers Indian citizens to actively engage in governance, report local issues, and interact with elected representatives in a transparent, accessible, and data-driven way. This platform is intended to bridge the gap between citizens, local governance, and elected leaders by providing verified information, direct communication tools, AI-driven insights, and real-time civic feedback loops.

### 1. OTP Login (No Passwords)

- Citizens will log in using OTP-based authentication via SMS or WhatsApp, eliminating the need for traditional passwords.

- Features like device binding, session timeouts, and token refresh will ensure robust security.

- Designed for low-barrier entry, especially for non-tech-savvy and rural users.

### 2. Verified Leader Profiles (MPs, MLAs, etc.)

- A comprehensive directory of public representatives such as MPs, MLAs, etc.

- Each profile will include:

  - Official data: full name, photo, party, symbol, constituency, contact info.

  - Constituency maps (GeoJSON based), dynamic linking with citizen reports.

- Periodic re-verification by moderators to ensure accuracy.

### 3. Geo-tagged Issue Reporting & Auto-Mapping

- Citizens can report civic issues (like potholes, broken street lights, water issues) using:

  - Title + description

  - Photo/video/media uploads

  - Automatic geo-tagging (from GPS or uploaded media metadata)

- AI-driven mapping will auto-detect the user’s ward/constituency and route the issue accordingly.

- Categorized by issue type (sanitation, roads, governance, etc.)

- Designed to reduce friction in communicating civic complaints and improve issue triaging.

### 4. Status Tracking for Reported Issues

- Users can track the lifecycle of their submitted issues through statuses:

  - Reported → Under Review → In Progress → Resolved

- Ability to reopen resolved issues if they reoccur.

- Public feed for each ward/area to display top-voted or trending issues.

- SLA tracking (e.g., “must be addressed in 48 hours” for certain issues).

### 5. Public Engagement Tools

Enabling grassroots dialogue and informed civic participation:

#### Comments

- Citizens can comment on posts, issues, leader updates.

- AI moderation to detect and hide toxic, spammy, or hateful content.

#### DMs (Direct Messaging)

- Secure peer-to-peer messaging for citizens to connect with leaders or moderators.

- Inspired by WhatsApp but within the app environment.

- Includes attachments, emojis, and message history.

#### Groups

- Hyperlocal groups by ward/interest/topic for collaborative civic discussions.

#### Polls

- Create and participate in polls at ward, city, state, or national level.

- Anonymous voting, fraud-prevention, and real-time results.

- Useful for capturing public opinion, feedback, and engagement.

### 6. AI-Powered Features

#### Election Prediction Dashboard

- Uses data from:

  - Polls conducted on the platform

  - Sentiment analysis of user discussions

  - Historical electoral data and demographics

- Delivers visual insights, trends, and predictive analytics through:

  - Constituency maps

  - Candidate comparison

  - Trend graphs

- Incorporates bias audits and explainable AI for transparency.

#### Content Moderation

- Real-time moderation of:

  - Comments

  - Posts

  - Profile bios and group descriptions

- Uses pre-trained NLP models (like BERT) for detecting:

  - Hate speech

  - Harassment

  - Political disinformation

- Allows escalation for human review in edge cases.

#### Meme & Infographic Creation

- AI-assisted tools to help users:

  - Generate awareness posters

  - Create civic memes

  - Export data into infographics (charts, visuals) for social media

- Multilingual support with auto-captioning, pre-built policy-compliant templates, and watermarking.

#### Auto-Translation

- Real-time and batch translation of user-generated content across:

  - Hindi, Tamil, Telugu, Kannada, Marathi, Bengali, Urdu, and more.

- Auto-detection of source language.

- “View Original” toggle for transparency.

- Built-in glossary for political/jargon terms.

#### Sentiment Analysis

- Monitors the public mood on various topics, leaders, issues, and policies.

- Results displayed in:

  - Positive/negative/neutral scores

  - Emoji-style indicators

  - Trend charts over time

- Useful for both citizens and leaders to gauge the public pulse.

# Admin Console

#### 1. Leader Verification

This module allows administrators to verify the authenticity of leader profiles (MPs, MLAs). The process typically involves:

- Reviewing submitted documents or data: Comparing information provided by leaders or collected from official sources (Election Commission, MyNeta) against a set of verification criteria.

- Approving or rejecting verification requests: Granting a "verified" status to legitimate profiles, which then displays a trust badge to users.

- Managing periodic re-checks: Scheduling and conducting regular reviews to ensure leader data remains accurate and up-to-date.

#### 2. Content Moderation

This is crucial for maintaining a healthy and civil platform environment. Admins can:

- Review flagged content: Access a queue of user-generated content (comments, posts, DMs) that has been flagged by AI models or other users for violations (e.g., toxicity, spam, hate speech, misinformation).

- Take action on content: Approve (publish), remove (delete), or hide content based on platform guidelines.

- Manage user penalties: Mute or ban users who repeatedly violate community guidelines.

- Set content filters: Configure keywords, phrases, or rules to automatically flag or block certain types of content.

#### 3. Issue Triage

This module focuses on the management and resolution of reported issues. Admins can:

- Prioritize issues: Categorize and assign severity levels to reported issues.

- Assign issues: Route issues to the appropriate leader, staff, or department based on constituency or issue type.

- Update issue status: Change the status of an issue (e.g., Reported, In Progress, Resolved) and track its progress.

- Manage SLAs (Service Level Agreements): Monitor how quickly issues are being triaged and resolved, ensuring targets (e.g., 48-hour initial triage) are met.

#### 4. Poll Approvals

To ensure integrity and relevance, polls created by users or leaders may require administrative oversight:

- Review poll proposals: Examine new poll creations for adherence to content policies, relevance, and appropriate targeting.

- Approve or reject polls: Determine whether a poll is suitable for publication on the platform.

- Monitor live polls: Oversee active polls for any anomalies or fraudulent activity.

#### 5. Roles & Permissions

This module is essential for system security and efficient administration:

- Define user roles: Create and manage different roles within the system (e.g., Citizen User, Leader/Staff, Moderator, Admin, Data Analyst).

- Assign permissions: Specify what actions each role can perform (e.g., only admins can verify leaders; moderators can remove content).

- Manage user assignments: Assign specific users to their respective roles and modify their permissions as needed. This ensures that users only have access to the functionalities relevant to their responsibilities.

#### 6. Audit Logs

Audit logs provide a comprehensive record of actions performed within the Admin Console, crucial for accountability and troubleshooting:

- Record administrative actions: Automatically log all significant actions performed by admins and moderators (e.g., content removal, status changes, user bans, role assignments).

- Track changes: Provide a history of modifications made to data or configurations within the system.

- Search and filter logs: Allow admins to easily search and filter logs to investigate specific events or user activities.

- Reporting: Generate reports on administrative activity for compliance and oversight.

# DevOps & Infrastructure

Kubernetes (EKS/AKS/GKE): Container orchestration for deploying, managing, and scaling microservices. Ensures high availability and resilience.

Terraform (Infrastructure as Code - IaC): Automates the provisioning and management of cloud infrastructure. Ensures consistent and repeatable environment setups (Dev, Staging, Prod).

CI/CD Pipelines (GitHub/GitLab, Jenkins/ArgoCD): Automated build, test, and deployment processes for faster and more reliable releases.

Observability & Monitoring (OpenTelemetry, Prometheus, ELK Stack):

- OpenTelemetry: Distributed tracing and metrics collection for understanding application performance.

- Prometheus: Time-series monitoring and alerting for infrastructure and application metrics.

- ELK Stack (Elasticsearch, Logstash, Kibana): Centralized logging for effective troubleshooting and analysis.

Security Hardening:

- Implementation of OAuth2/OIDC, short-lived JWTs, AES-256 encryption.

- Role-Based Access Control (RBAC) across services.

- Regular vulnerability assessments and compliance checks.

Backups & Disaster Recovery:

- Automated backups with defined RPO (Recovery Point Objective) and RTO (Recovery Time Objective).

- Multi-AZ deployments for high availability.

| # DEVELOPMENT PLAN |  |  |
| --- | --- | --- |
| Phase | Key Activities | Sprint |
| Phase 1: Inception & Setup | - Project Kick-off: Finalize team roles, communication channels, and initial project plan. - Detailed Requirements Analysis: Deep dive into each functional and non-functional requirement, create user stories and acceptance criteria. - System Design: Refine high-level architecture, define API contracts, database schemas (PostgreSQL, Redis, Elasticsearch/OpenSearch), and initial cloud infrastructure (AWS/GKE/AKS). - Technology Stack Setup: Set up core repositories (GitHub/GitLab), CI/CD pipelines (Terraform, Kubernetes configs), and initial boilerplate for React.js, Django/FastAPI, and React Native. |  |
|  | - Infrastructure Provisioning: Automate environment setup (Dev, Staging) using Terraform. - Core Backend Services Development: Implement basic authentication (OTP login) and user profile services. - Basic Frontend Setup: Develop initial UI wireframes and a basic, navigable app shell for both web and mobile, integrating with the auth service. Initial Security Hardening: Implement basic security practices (JWTs, RBAC). |  |
| Phase 2: Core Feature Development | - Refine OTP login, implement fraud detection (throttling, reCAPTCHA). - Develop comprehensive leader profile management (create, read, update), including official data integration and verification workflow. - Frontend integration for user login, registration, and leader profile viewing. | Authentication & Leader Profiles |
|  | - Implement issue creation (title, description, category, media upload). Develop AI geo-tagging and constituency mapping. - Implement issue status flow (Reported, In Progress, Resolved, Reopen). - Frontend for issue reporting, public feed with filters, and upvote/downvote functionality. | Issue Reporting & Tracking |
|  | - Integrate AI moderation for comments (toxicity, spam, hate speech). - Develop DM functionality (WhatsApp-style messaging). - Implement basic group/forum creation and joining. - Integrate auto-translation for user-generated content (UGC) with original view toggle. - Develop multilingual UI support for all major Indian languages. | Public Engagement & Multilingual Support |
|  | - Develop poll creation (types: single/multi-choice, ranked, sliders, yes/no), targeting, fraud prevention, and real-time results. - Initial development of Admin Console: Leader verification queue, content moderation queue, basic audit logs. - Frontend for participating in polls and viewing results. | Polls & Admin Console - Core |
|  | - Integrate AI translation and moderation APIs. - Develop initial geo-tagging service. - Start working on core AI features like sentiment analysis for passive tracking. | AI/ML Services - Initial Integration |
| Advanced Features & Refinement | - Develop AI meme/infographic creation templates, auto-captioning, and data-to-chart conversion. - Set up analytics pipeline (Kafka/Kinesis → BigQuery/Snowflake) and initial Metabase/Superset dashboards. - Frontend for meme/infographic creation and viewing. | AI Meme/ Infographic & Analytics |
|  | - Develop election prediction models (ensemble, explainable AI) and integrate data inputs (polls, sentiment, historical, demographics). - Build dashboard views (maps, leader comparisons, trend lines). - Enhance Admin Console with SLA configuration, triage tools, poll/group management, and advanced permissions. | Election Prediction Dashboard & Admin Console - Advanced |
|  | - Conduct performance testing (API < 400ms, page load < 1s) and optimize bottlenecks. - Implement horizontal scaling strategies, CDN, and queuing for spikes. Perform penetration testing, vulnerability scanning, and address compliance (IT Act 2000, DPDP Act 2023). - Refine offline cache and push notifications for mobile apps. | Performance, Scalability & Security |
| Testing, Deployment & Handover | - User Acceptance Testing (UAT): Conduct UAT with stakeholders and target users. - Bug Fixing & Refinement: Address all identified bugs and incorporate feedback. - Accessibility Audit: Ensure WCAG 2.1 AA compliance. |  |
|  | - Security Audit: Final security review and remediation. - Documentation Finalization: Complete API & infrastructure runbooks, admin/user guides, and test reports. |  |
|  | - Production Deployment: Deploy the application to the production environment. - Monitoring & Post-Launch Support: Set up comprehensive monitoring (Open Telemetry, Prometheus, ELK) and provide initial post-launch support. - Knowledge Transfer & Handover: Conduct detailed knowledge transfer sessions. |  |

| Phase | Key Activities | Week(s) |
| --- | --- | --- |
| Discovery & Planning | Requirement finalization, team setup, architecture planning | 2 |
| DevOps & Infrastructure | Technology Stack Setup | 2 |
| Design | UI/UX for Web & Mobile, multilingual mockups, user journeys | 3 |
| MVP Development | Core features: OTP login, issue reporting, leader profiles, multilingual support | 10 |
| AI Integration | Sentiment analysis, content moderation, auto-translation | 4 |
| Admin Panel & Analytics | Verification, moderation, audit logs, dashboards | 3 |
| QA & UAT | Functional, regression, and localization testing | 3 |
| Deployment & Handover | Production launch, documentation, training | 2 |
| Post-launch Support | Monitoring, updates, feedback loop | 4 |
|  | Total Weeks | 33 |

# Resources

| Role | Responsibilities | No of Resources |
| --- | --- | --- |
| Project Manager | - Own roadmap, sprint planning, and client/stakeholder communication - Ensure requirements → features → delivery alignment - Coordinate across frontend, backend, AI, and DevOps teams | 1 |
| Front-end developer | - Design mobile-first wireframes (Flutter + responsive web) - Build responsive web app (citizen portal + admin console) - Integrate with REST APIs and AI services | 1 |
| Back-end developer | - Design and build microservices - Write secure, scalable APIs - DB schema design (users, issues, wards, polls, messages, AI logs) - Performance optimization (indexes, partitions for geo data) - Integrate NLP models (HuggingFace for sentiment + moderation) - Build election prediction dashboard (ensemble models, explainable AI) - Implement auto-translation & glossary alignment - Set up CI/CD (GitHub Actions, Docker, Kubernetes) - Deploy on AWS/GCP/Azure (Dev/Staging/Prod) - Implement monitoring (Prometheus + Grafana) - Manage backups, disaster recovery, observability | 1 |
| Mobile developer | - Develop Android + iOS apps (OTP login, issue reporting, push notifications) - Offline draft support for low-connectivity areas - Integrate maps, media uploads, geo-tagging | 1 |
|  | Total | 4 |