# SITE STRUCTURE OVERVIEW (TO REPLICATE)

### 1. Core Pages:

- Home

- About Us

- Services (with subpages)

- Locations (city-wise pages)

- Testimonials

- Blog

- Contact Us

- Booking Form / CTA

### 2. Features:

- Multi-location (city-based landing pages)

- Service detail pages

- Booking form (popup + inline)

- Reviews section

- SEO-optimized structure

- Fast-loading performance

# PERFORMANCE & SEO SETUP

| Task | Tool |
| --- | --- |
| Image Lazy Load | Enabled via Autoptimize or theme |
| WebP Support | ShortPixel / Smush |
| Cache & Minify | Autoptimize + WP Rocket |
| Structured Data | Rank Math |
| 404 & Redirects | Redirection plugin |
| Sitemap + Robots.txt | SEO plugin auto-generates |
| Mobile Optimization | Elementor responsive settings |

# ESTIMATION & TIMELINE

| Phase / Task | Estimated Hours |
| --- | --- |
| WordPress Setup (Hosting, Theme, Plugin) | 6 |
| Layout Design (Home, About, Contact, Blog) | 15 |
| Services Pages (10+) – Template + Custom Content | 16 |
| Location Pages (30+) – Dynamic CPT via ACF | 20 |
| Booking Form Integration + Popup Setup | 6 |
| SEO Optimization (Yoast/RankMath, Meta, Schema) | 8 |
| Speed Optimization (Autoptimize, Caching, Images) | 6 |
| QA Testing, Mobile/Tablet Optimization | 6 |
| Final Launch, Migration, Training | 4 |
| Total Estimated Hrs | 87 |
| Total Cost | 69600 |
| Deliverable Days | 12-15 Working days |