# Proposal for Recharge & Bill Payments application with wallet, offers, and integrations

# Development Plan:

## Tech Stack

- Frontend (Mobile App): React Native / Flutter

- Backend: FastAPI (Python) or Node.js (with NestJS)

- Database: PostgreSQL + Redis (for caching, sessions)

- Payments: UPI, PhonePe Business APIs, Razorpay/Paytm PG

- Integrations: Recharge API providers (like Euronet, Payworld, or private APIs for operators)

- Cloud & Infra: AWS / GCP / Azure (Load balancer, Auto scaling, S3, CloudFront)

- Security: JWT tokens, SSL, 2FA for admin, PCI-DSS compliance

## Modules

- Authentication & User Profile (OTP login, KYC verification if wallet used)

- Recharge & Bill Payments (operator APIs, transaction ledger)

- Wallet Management (balance, UPI auto-top-up, transaction history)

- Cashback & Offers Engine (rules-based, targeted campaigns)

- Dashboard (all bills & recharges in one place)

- Admin Panel (user management, transactions, commission reports, offers push)

- Notifications (cashback alerts, bill reminders)

## Team Structure

- Backend Developer(s) ×1

- Frontend Web Developers ×1

- Mobile Developer(s) ×1

## Project Timeline

| Phase | Duration | Activities |
| --- | --- | --- |
|  | (Days) |  |
| 1. Requirement Analysis & Design | 5 | Requirement freeze, workflow diagrams, API/integration study, UI/UX wireframes |
| 2. Architecture & Setup | 4 | Tech stack setup (FastAPI/Node.js backend, PostgreSQL DB, React Native/Flutter for mobile), CI/CD pipelines, staging environment |
| 3. Core Features – Part 1 | 7 | Mobile/DTH recharge APIs, Bill/Utility payment integrations, operator APIs, wallet module |
| 4. Core Features – Part 2 | 7 | Smart Dashboard, Cashback engine, Offers & Notifications (Firebase/OneSignal) |
| 5. Payments & Wallet Enhancements | 7 | UPI mandate integration, wallet auto-top-up, ledger & settlement reports |
| 6. Web Development (Customer Portal) | 5 | React.js web app for recharge, bill payment, wallet, offers |
| 7. Web Development (Admin Panel) | 5 | User/transaction management, cashback rules, reporting, API monitoring |
| 8. Security & Compliance | 5 | PCI-DSS compliance, encryption, fraud detection rules |
| 9. Testing & QA | 5 | Unit testing, integration testing, UAT |
| 10. Deployment & Go-Live | 2 | Production deployment, Play Store & App Store release |
| Total Days | 52 |  |
| Total Cost | 1,66,400 |  |